**Sprint 2 Report**

**Product name** : AMAZINO

**Team name** : Brokers

Actions to stop doing:

* None
  + We completed almost every tasks for this sprint

Actions to start doing:

* Requesting reviews on done tasks

Actions to keep doing:

* Keep our scrum and development meeting times
* Keep updating scrum boards when we have updates on our site.
* Asking other team members for help when stuck

Work completed/not completed:

* Complete
  + (5) As a buyer, I need to be able to bet for the product with my own point.
  + (3) As a buyer, I need to charge points / be able to pay money for stuff
  + (8) As a dev, I need to have a fair drawing algorithm for deciding the winner.
  + (1) As a seller, I need to set the due date to get back my registered item.
  + (5) As a dev, I need a logical database schema for managing the website functions.
  + (8) As a buyer, I need a set due date to get my points back if the item is not raffled.
* Not complete
  + (1) At dueDate, delete listing from database, and from the seller’s item list.

Work completion rate:

* 30 / 31 story points completed
* 96.77%
* 7 days for sprint 2