**Sprint 3 Report**

**Product name** : AMAZINO

**Team name** : Brokers

Actions to stop doing:

* None
  + We completed almost every tasks for this sprint

Actions to start doing:

* Requesting reviews on done tasks
* Having a clean code standard (for our code format)
* Having clear comment with the implemented code

Actions to keep doing:

* Keep our scrum and development meeting times
* Keep updating scrum boards when we have updates on our site.
* Asking other team members for help when stuck

Work completed/not completed:

* Complete
  + Create search function for database (including item name & categories) (4)
  + Add search form to front end (2)
  + Continually update UI and fix bugs (8)
  + Show items with multi pages (3)
  + Make sections for “My bettings” & “My listings” (5)
  + Put colors on the front pages (3)
  + Create a function that changes the status of the item to ‘SoldOut’, and seller should get money bet on that item. (1)
  + On “My listings” page, the seller should be able to initiate the raffling. (3)
  + Create date listener to determine when listing reaches dueDate. (4)
  + At the dueDate, refund points to users who paid for the item. (1)
  + At dueDate, delete listing from database, and from the seller’s item list. (1)
  + Give users notifications for major events (5)
  + Make an information page containing details on how the site works and contact info (1)
* Not complete
  + All tasks are done (pushed into our repository, and reviewed by other team members)

Work completion rate:

* 41 / 41 story points completed
* 100%
* 7 days for sprint 3