**Release Plan**

**Product name** : AMAZINO

**Team name** : Brokers

**Release name** : AMAZINO-alpha

Revision number 0 from 2019-06-27

**High level goals**

USE SCENARIO

1. Seller registers stuff with the anticipated price.
2. ex) 'A' registers a bike with $30.
3. Customers who want to buy that stuff bet on it.
4. ex) 'B' pays $5, 'C' pays $2, etc...
5. If the total payment of the customers on that stuff reaches the anticipates price, the 'drawing phase' is started.
6. Each person who participated in the betting has (personal payment \* 100 / total price) % chance to get the stuff.
7. ex) 'B' has 16.67%, 'C' has 6.67% chance to win the drawing phase.
8. The winner of the 'drawing phase' is decided! He/she gets the stuff, and the seller gets all of the payment.
9. ex) Miraculously, 'C' was chosen with the 6.67% probability! 'C' gets the bike and 'A' gets the whole money.

The use scenario above contains all of the basic functionalities we want to implement on our website. Our high level goal is to make sure that users can login/logout, charge point, register stuff, bet for stuff, and the winner takes the stuff by fair drawing algorithm. In addition, we will provide well-designed web interface with visible market with listings for users.

**User stories for release**

Sprint 1

* (13) As a developer, I need a database for viewing the whole log of user actions and managing the website traffic.
* (8) As a seller, I need to register my stuff with some information such as price/simple description. (highest priority)
* (8) As a user, I need to login/logout to track my purchases and listings.
* (3) As a dev, I need a local account balance to use and test payment features.

Sprint 2

* (5) As a buyer, I need to be able to bet for the product with my own point.
* (3) As a buyer, I need to charge points / be able to pay money for stuff.
* (8) As a dev, I need to have a fair drawing algorithm for deciding the winner.
* (8) As a buyer, I need a visible market with listings available for me to choose from.

Sprint 3

* (8) As a buyer, I need to search for the products I want.
* (2) As a website manager, I need a pay limit to prevent the loss of customers.
* (13) As a user, I need a well designed and intuitive user interface.

**Product backlog**

* (20) As a buyer, I need product recommendations for me.
* (8) As a seller, I need a way to advertise or share my listings.